**Roadwork**

Typical closure times are 9:00 a.m. to 3:00 p.m. for weekday closures and 7:00 p.m. to 6:00 a.m. for weeknight closures. Lane closures are allowed all day Saturday, and Sunday (as needed). Please note closures are subject to changes due to weather and schedule.

I-30 Mainlanes & Ramps

* I-30 Eastbound Entrance from Copeland Rd
	+ Aug 24 through fall 2020: A temporary eastbound I-30 entrance ramp will be opened and accessible from Copeland Rd between Ballpark Way and SH 360.
* I-30 Eastbound Entrance from Convention Center Dr/Copeland Rd Intersection
	+ **PERMANENT**: The eastbound I-30 entrance ramp available from the Convention Center Dr/Copeland Rd intersection will be closed permanently. Traffic will continue to have access to the ramp to northbound Ballpark Way.
* I-30 Eastbound Entrance from Northbound Ballpark Way
	+ **PERMANENT**: The eastbound I-30 entrance ramp from northbound Ballpark Way will be closed permanently for the construction of a new northbound Ballpark Way connector to eastbound Copeland Rd.

I-30 HOV Lanes (between Great Southwest Pkwy and Cooper St)

* Westbound I-30 HOV lane west of SH 161
	+ Nov 4, 2016, through 2020, The westbound HOV lane west of SH 161 will be closed. TEXpress lane traffic will be directed into the I-30 westbound general main lanes west of SH 161.
* Eastbound I-30 HOV lane between Center St and Duncan Perry Rd
	+ Oct 14, 2016, through 2020, The eastbound HOV lane access near Center St and lane through Tarrant County will be closed. TEXpress lane traffic will enter at SH 161.

SH 360 Mainlanes & Ramps

* SH 360 Southbound Exit to Lamar Blvd
	+ **PERMANENT**: **The SH 360 southbound exit to Lamar Blvd is PERMANENTLY CLOSED.** Traffic is detoured to exit to Brown Blvd/Ave K and follow the SH 360 southbound frontage road to Lamar Blvd. A new exit ramp will be constructed to Ave J/Lamar Blvd/Six Flags Dr.
* SH 360 Southbound Entrance from Lamar Blvd
	+ **PERMANENT**: **The SH 360 southbound entrance from Lamar Blvd is PERMANENTLY CLOSED**. Traffic is detoured along the SH 360 southbound frontage road to enter from the Six Flags Dr entrance ramp.  A new entrance ramp will be constructed between Lamar Blvd and Six Flags Dr.
* SH 360 Southbound Entrance from Six Flags Dr
	+ **PERMANENT**. Beginning Nov 18, 2018: The southbound SH 360 entrance ramp from Six Flags Dr will be closed to place sanitary sewer. Traffic will be directed to the next entrance ramp from Abram St.

SH 360 Frontage Road

* SH 360 Southbound Frontage Road
	+ Ave K to Ave J
		- Nov 10, 2017 through October 2019: The SH 360 southbound frontage road is reduced to one lane between Ave K and Ave J for construction of new frontage road.
	+ Ave J
		- Mar 9, 5a-9a: A flagging operation will be at the SH 360 frontage road intersection with Ave J as traffic is switched to the new frontage road pavement to Lamar Blvd.
	+ SH 360 South-to-North U-turn at Lamar Blvd
		- Beginning Nov 8, 2018: The SH 360 south-to-north U-turn at Lamar Blvd will be closed while the SH 360 mainlanes and northbound frontage road are under construction.
	+ SH 360 South-to-North U-turn at Six Flags Dr
		- Beginning Nov 8, 2018: The SH 360 south-to-north U-turn at Six Flags Dr will be closed while the SH 360 mainlanes and northbound frontage road are under construction.
* SH 360 Northbound Frontage Road
	+ Mitchell St
		- Daily, Mar 11-16, 9a-3p: The left lane of northbound SH 360 frontage road at Mitchell St will be closed for sound wall construction.
	+ SH 360 North-to-South U-turn at Six Flags Dr
		- Beginning Nov 8, 2018p: The SH 360 north-to-south U-turn at Six Flags Dr will be closed while the SH 360 mainlanes and northbound frontage road are under construction.
	+ SH 360 North-to-South U-turn at Lamar Blvd
		- Beginning Nov 8, 2018: The SH 360 north-to-south U-turn at Lamar Blvd will be closed while the SH 360 mainlanes and northbound frontage road are under construction.

Local Streets

* Ballpark Way
	+ July 7, 2017, through Winter 2019: The right, outside lane of northbound Ballpark Way between I-30 and Brinker Ct will be closed for construction of new westbound frontage road connection.
* I-30 entrance from Ballpark Way.
	+ PERMANENT: The northbound Ballpark Way ramp to eastbound I-30 will be closed for reconstruction to connect with Copeland Rd through winter 2019. Northbound Ballpark Way traffic may exit to Copeland Rd, turn right and enter on a temporary eastbound I-30 entrance ramp.
* Brown Blvd
	+ Mar 9, 9a-12p: Eastbound Brown Blvd approaching SH 360 will have alternating lanes closed to move traffic lanes.
* Ave G
	+ Nov 2016 through Fall 2018, 800 block of Ave G is limited to westbound traffic movement.
* Ave F
	+ Apr 6, 2016, through Fall 2018, eastbound and westbound Ave F traffic will be reduced to one lane each direction and shifted to the south side of Ave F for reconstruction of Ave F.
* Copeland Rd
	+ Continuously, eastbound Copeland Rd between Ballpark Way and Six Flags Dr is reduced to one lane for general construction.
	+ Aug 24, 2018 through winter 2019, 10p: Copeland Rd access to Six Flags Dr is closed for reconstruction of bridges over Johnson Creek and new pavement to Six Flags Dr. Traffic is forced onto the new temporary eastbound I-30 entrance ramp between Johnson Creek and SH 360.
	+ PERMANENT: Beginning Oct 13, 2016, Copeland Rd between Six Flags Dr and the SH 360 southbound frontage road will be closed.
	+ PERMANENT: Beginning Mar 14, 2016, westbound Copeland Rd from Six Flags to just east of Ballpark Way is permanently closed. Only eastbound Copeland Rd traffic will be allowed between Ballpark Way and Six Flags Dr.
* Convention Center Dr/Copeland Rd Intersection
	+ PERMANENT: The I-30 eastbound entrance ramp available from this intersection was removed permanently from service. Access to northbound Ballpark Way is maintained.
* Abram St.
	+ Daily, Mar 2-16, 9a-3p: The left lane of eastbound and westbound Abram St. approaching and through the SH 360 interchange will be closed for bridge work.
* Mayfield Rd.
	+ Continuous, Mar 8-Apr 6: The left inside lane of eastbound and westbound Mayfield Rd. will be closed for bridge construction.